Dashboard options – GlucoLink A2

Owner: Minha Kim (F) · Reviewers: Xiaolong Yang (A), Zhihao Zhang (B)

# 1. Metabase

One extra Docker container next to PostgreSQL and CloudBeaver. Setup is roughly 1-2 hours for B (container plus an HTTPS route); F then builds the dashboards in the web UI without code. Zhihao must provide: the running container, a URL the team can reach, and a read-only PostgreSQL login (SELECT on the reporting schema only). Dashboards stay live - after every pipeline rerun they show the current view results, which is strong evidence of a working system for the demo video and presentation. Main risk: one more service to keep running, and the tutor's answer to Thursday's question 5 (external tool allowed?) is still open.

# 2. Excel charts from exported view results

No server work at all. F exports each view from CloudBeaver as CSV and builds the charts in Excel (about an hour, repeated after every data change). B must provide nothing new - the existing CloudBeaver login is enough. Zero infrastructure risk and easy screenshots, but the charts are static snapshots: they must be re-exported after each rerun, and they demonstrate the system less directly in a live demo.

|  | Metabase | Excel export |
| --- | --- | --- |
| Setup effort | ~1-2 h for B, once; F clicks dashboards together | ~1 h for F, repeated after every data change |
| What B must provide | Container, URL, read-only DB login | Nothing new |
| Data freshness / demo value | Live views; strong demo evidence | Static snapshot; screenshots only |

# 3. Recommendation

Metabase as the primary option: it matches the week-2 plan (B installs a dashboard tool with a read-only login by Tue 6 Oct, F can open it) and gives live dashboards for the demo and video. Keep the Excel export as the documented fallback if the tutor disallows an extra tool or the server cannot host it - it needs no infrastructure and still satisfies the three-dashboard requirement. Decide finally once the tutor's answer to question 5 is recorded and B's install is confirmed.

# 4. Decision

Decision: Excel charts from exported view results. Metabase is not used (confirmed by Xiaolong Yang, Thu 9 Oct, Teams; Zhihao Zhang's B-4 handoff in docs/excel_reporting/).

Reason: Metabase was not fully deployed and validated on the shared server. Completing another service, its HTTPS route, a read-only connection and the permission checks would take time away from the 00→10 integration. Excel uses exactly the same reporting SQL results, needs no new infrastructure, and the existing CloudBeaver login is enough.

How it works: B's template B_Reporting_Export_20261007.xlsx (Control, Checks, Queries, UC1–UC4 sheets) is copied by F and never edited in the original. As each view is accepted (vw_uc2 Fri 18:00, vw_uc1/vw_uc3 Fri 21:00, vw_uc4 Sat 12:00), F runs the Queries-sheet SELECT in CloudBeaver, exports CSV (UTF-8, header, NULL empty), pastes it into the matching sheet and completes Checks (row counts 8 / 11 / 16 / 2 and status counts). Views not yet accepted stay marked PENDING in Control. The workbook is a snapshot: after any pipeline rerun or parameter change all affected CSVs are re-exported and Checks

repeated before the charts are published. export_reporting.sql is run by B only, with psql, once all four views are accepted, to produce one consistent snapshot (uc1–uc4.csv + export_metadata.csv).

Limitation accepted: charts are static. For the demo video the CloudBeaver  query result and the Excel chart are shown side by side to evidence that the chart reflects the live view.

# 5. Chart plan

Charts use only the statuses and values supplied by the views; no business rule is re-implemented in Excel.

| Use case | View | Chart type | Columns used | Expected result |
| --- | --- | --- | --- | --- |
| UC1 | reporting.vw_uc1_care_gaps | Clustered column chart: number of patients per care-gap status | care_gap_status (category), count of patient_id (value); display_name, last_test_date, last_hba1c_mmol_mol, first_review_date in the supporting table | 8 patients: HIGH_NO_REVIEW 2, HIGH_REVIEW_PENDING 3, OVERDUE_TEST 2, NO_TEST_ON_RECORD 1 |
| UC2 | reporting.vw_uc2_pdc | Horizontal bar chart: PDC per patient, sorted ascending, bars coloured by adherence status, with a vertical reference line at the 0.8 threshold | patient_id + display_name (axis label), pdc (value), adherence_status (colour), drug_class (data label) | 11 rows: ADHERENT 9, NON_ADHERENT 2 (GL-0002 0.333, GL-0010 0.500) |
| UC3 | reporting.vw_uc3_hba1c_trend | Column chart: HbA1c change (mmol/mol) per patient, coloured by trend status; patients with rising_despite_adherence = true marked; INSUFFICIENT_HISTORY shown as blank, not zero | patient_id + display_name (axis), change_mmol_mol (value), trend_status (colour), rising_despite_adherence (marker), first_hba1c, last_hba1c, best_pdc (tooltip/table) | 16 rows: RISING 4, STABLE 7, INSUFFICIENT_HISTORY 5, FALLING 0; rising despite adherence 2 (GL-0001, GL-0016) |
| UC4 | reporting.vw_uc4_care_path_breaks | Column chart: number of breaks per break type, plus the full listing table beneath it (only 2 rows, so the table carries the detail) | break_type (category), count of patient_id (value); display_name, detail, event_date in the table | 2 rows: RESULT_NOT_RETURNED 1 (Olivia Brown, OBS-0010), MULTI_PHARMACY_OVERLAP 1 (James Wilson, biguanide) |

Each chart sheet carries a caption with the database name, export timestamp and frozen commit from the Control sheet.

# 6. Review and sign-off

Reviewers: please reply in Teams with “OK” or your comments.

| Reviewer | Checks | Result (OK / comments) | Date |
| --- | --- | --- | --- |
| Xiaolong Yang (A) | confirm the recommendation (Metabase primary, Excel fallback) can be finalised |  |  |
| Zhihao Zhang (B) | Confirm the Metabase setup (~1-2 h, container + URL + read-only login on the reporting schema) is realistic on the server. |  |  |